## Slide 1
SOFTWARE TESTING · UNIT 2
Agile Scrum
Roles, Ceremonies & Artifacts of the Scrum framework — from client proposal to sprint release
Exam Prep Notes · Compiled from classroom SDLC/Testing manual

## Slide 2
FOUNDATIONS
Agile Scrum — Overview
1
Industry-standard model
The most famous SDLC model followed in IT companies today, and the most popular among all Agile sub-models.
2
Two use cases
Suitable for both new Project development and ongoing Product development.
3
Small, focused team
The Scrum Team (developers + testers) typically has 8 to 10 members.
4
Delivered in sprints
The team develops software sprint by sprint — a sprint is a usable piece of software that is valuable to the client.
Agile Scrum process = composition of 3 components
Roles Jobs — who is involved
Ceremonies Meetings — how they collaborate
Artifacts Documents — what gets produced
Software Testing · Unit 2
1

## Slide 3
PROCESS FLOW
From Bidding to Maintenance
The complete Agile Scrum lifecycle — one full pass from a client proposal to release
1
SW Bidding
Proposal to develop new SW, to real client / model client
›
2
Kick-off Meeting
CEO selects PO; gets client approval on selection
›
3
PBL Grooming
PO collects all requirements (user stories) from client & SHs
›
4
Sprint Planning
PO + SM + ST + SHs select some user stories for this sprint
›
5
Sprint Dev & Testing
30-day sprint, with Daily Scrum meet to track status
›
6
Sprint Review
PO, SM, SHs & ST collect client feedback on the sprint
›
7
Release / Retro
Sprint Release to client; Retrospective for team-level changes
Loop: After Retrospective, the cycle repeats — PBL Refinement Meeting (with client) feeds the next Sprint Planning Meeting, for as many sprints as the product needs.
ROLE KEY
CEO Higher Management
Client Real / Model
SHs Stake Holders
PO Product Owner
SM Scrum Master
ST Scrum Team
CCB Change Control Board
Software Testing · Unit 2
2

## Slide 4
ROLES
Seven Roles in the Scrum Process
Roles = the “Jobs” component of Scrum — who is involved, from higher management down to the delivery team
a) CEO / Higher Management
Conducts the kick-off meeting; selects the PO; receives proposals
b) Client (Real / Model)
Sends the proposal; approves PO; shares all requirements
c) Stake Holders (SHs)
Represent the client; approve PO; join every ceremony
d) Product Owner (PO)
Owns the backlog; the decision-maker; accountable for ROI
e) Scrum Master (SM)
Facilitator; conducts ceremonies; removes team blockers
f) Scrum Team (ST)
Developers + testers who build, test and release the sprint
g) Change Control Board (CCB)
Trained freshers who handle change requests on released sprints
Coming up Full responsibilities of each role, in order, on the next slides.
Software Testing · Unit 2
3

## Slide 5
ROLES · A & B
CEO & Client Responsibilities
a) CEO / Higher Management
Conducts the Kick-off Meeting to select the Product Owner (PO)
Gets approval from the client (Real & Model client) on the PO selection
Receives proposals from clients for a Project
Responsible for creating a proposal for Products
b) Client (Real / Model)
Responsible to send the proposal to the company
Responsible to approve the selection of the PO
Shares all requirements with the PO, along with the SHs
Participates in Sprint Review meetings to give feedback
Participates in Product Backlog Refinement meetings to share changes / updates in user stories
Software Testing · Unit 2
4

## Slide 6
ROLES · C
Stake Holders (SHs) Responsibilities
Stake Holders work as representatives of the client, and join every major ceremony
1
Working as representatives to the client
2
Participate in the PBL Grooming meeting along with the client & PO
3
Approve PO selection along with the client
4
Participate in the Sprint Planning meeting to select some user stories from all user stories
5
Participate in the Daily Scrum meet along with PO & SM
6
Participate in the Sprint Review meeting to collect feedback from the client on the sprint
7
Participate in the PBL Refinement meeting for changes / updates in user stories
Software Testing · Unit 2
5

## Slide 7
ROLES · D
Product Owner (PO) — Responsibilities I
Product
Owner
Selected by CEO; selection approved by client & SHs
1
Selected by the CEO; selection approved by client & Stake Holders
2
Responsible to gather all requirements from clients & SHs, as user stories
3
Prepares the gathered requirements as user stories
4
Can take help from an SME (Subject Matter Expert) or external BA in requirement gathering & user-story preparation
5
When a user story is big (Epic), the PO can divide it into multiple sub user stories
6
Conducts Sprint Planning meeting along with SM, ST & SHs to select some user stories from all user stories — depending on size, importance & complexity
Software Testing · Unit 2
6

## Slide 8
ROLES · D (CONTD.)
Product Owner (PO) — Responsibilities II
The Decision
Maker
Owns ROI — decides to accept or reject work results
1
Can participate in the Daily Scrum meet along with SM, ST & SHs during the sprint process (30 days)
2
Can participate in the Sprint Review meeting along with SM, ST & SHs to collect client feedback on the sprint
3
Can take care of Sprint Release and maintenance, if required
4
Can participate in the PBL Refinement meeting to allow changes / updates related to user stories
NOTE
The PO is responsible for the profitability of the product (ROI — Return On Investment). The PO is the decision maker to accept or reject work results.
Software Testing · Unit 2
7

## Slide 9
ROLES · E
Scrum Master (SM) — Responsibilities I
The
Facilitator
Responsible to provide required resources to the Scrum Team
1
PO selects the SM and gets approval from client & SHs
2
SM is the facilitator — responsible to provide required resources to the Scrum Team
3
Conducts Sprint Planning Meeting (SPM) by inviting SHs, PO & ST to select some user stories from all user stories
4
Conducts the Daily Scrum meet by inviting SHs, PO & ST to know work status
5
Conducts the Sprint Review Meeting (SRM) by inviting SHs, PO & ST to collect client feedback on the sprint
Software Testing · Unit 2
8

## Slide 10
ROLES · E (CONTD.)
Scrum Master (SM) — Responsibilities II
Protects
the Team
Shields the Scrum Team from external interference
1
Conducts Sprint Retrospective meeting with ST members to motivate them for the next sprint
2
Conducts PBL Refinement meeting by inviting PO, SHs, client & ST to discuss changes / updates in user stories
3
Represents management to the project
4
Responsible to remove issues and enable close cooperation between testers & developers in the Scrum Team
5
Responsible to protect the Scrum Team from external interferences
Software Testing · Unit 2
9

## Slide 11
ROLES · F
Scrum Team (ST) — Responsibilities
• Typically 5–10 people
• Cross-functional: QA testers, Programmers, UI Designers, etc.
• Members should be full-time (exceptions e.g. System Admin)
• Teams are self-organizing — ideally no titles, but rarely a possibility
• Membership can change only between sprints
Programmers (Developers)
• Finish HLD & LLDs of the sprint
• Responsible for coding, unit testing
• Integration & integration testing
• Sprint release to testers
• Bugs fixing
QA Testers
• Study sprint user stories and tasks
• Prepare test scenarios and test cases
• Responsible for test execution
• Test automation
• Defect reporting and bug closing
Ceremony Participation
The ST participates in the Sprint Planning meeting, Daily Scrum meeting, SRM, Sprint Review meeting, Sprint Retrospective meeting & PBL Refinement meeting. The ST is picked by PO & SM, and gets client approval.
Software Testing · Unit 2
10

## Slide 12
ROLES · G
Change Control Board (CCB)
CCB
Change Control Board
1
A team of trained freshers The CCB is staffed by trained freshers, giving new team members a structured entry point into the Scrum process.
2
Handles change requests Responsible to handle change requests raised on released sprints — keeping scope changes controlled and traceable.
3
Works under the PO The CCB team works under the Product Owner, who remains the final decision-maker for accepted changes.
Software Testing · Unit 2
11

## Slide 13
CEREMONIES
The Meeting Cycle
Ceremonies = the “Meetings” component of Scrum — seven recurring meetings that drive the sprint
Kick-off
Meeting (KOM)
›
PBL Grooming
Meeting
›
Sprint Planning
Meeting
›
Daily Scrum
Meet (loop)
›
Sprint Review
Meeting
›
Sprint Retrospective
Meeting
Product Backlog Refinement Meeting (client, PO, SHs, SM & ST) loops the cycle back — carrying updated requirements from Retrospective into the next Sprint Planning Meeting.
Next up: the detail, participants and time-box of each of these seven meetings.
Software Testing · Unit 2
12

## Slide 14
CEREMONIES · 1 & 2
Kick-off Meeting & PBL Grooming Meeting
a) Kick-off Meeting
Participants: Higher Management (CEO), Client & SHs (real / model)
No time-box
Purpose: to select a PO (Product Owner). The CEO conducts this meeting, and gets approval from the client and Stake Holders on the PO selection.
b) PBL Grooming Meeting
Participants: PO, Clients & SHs
No time-box
Purpose: to gather all requirements and to prepare user stories (Uss). The PO can take the help of an SME or an external BA.
Key Outputs
Kick-off Meeting → a confirmed Product Owner (PO), approved by the client and Stake Holders. PBL Grooming Meeting → a complete Product Backlog (PBL) — every requirement captured as a user story, ready to be picked in Sprint Planning.
Software Testing · Unit 2
13

## Slide 15
CEREMONIES · 3
Sprint Planning Meeting (SPM)
c) Sprint Planning Meeting (SPM)
Participants: PO, SHs, SM & ST
2 to 3 hours
Purpose: to select some user stories from all the user stories in the PBL, depending on the size of the user stories, their importance, and their complexity.
1
Size
How large the user story is (T-shirt size)
2
Importance
Priority to the client / business
3
Complexity
How difficult the story is to build & test
Selected stories become the Sprint Backlog (SBL) — the “some user stories” chosen here are what the Scrum Team commits to build and test in the coming 30-day sprint.
Software Testing · Unit 2
14

## Slide 16
CEREMONIES · 4
Daily Scrum Meet (Standup)
d) Daily Scrum Meet
Participants: PO, SM, ST & SHs
15 minutes
Purpose: to know problems, not to solve them. A quick, focused status check held every day of the 30-day sprint.
THE THREE STANDUP QUESTIONS
1
What did you do today?
2
What will you do tomorrow?
3
What issues are in your way?
Sprint Duration
30 days is the suitable duration for one sprint — covering development & testing together. The Daily Scrum meet runs every day across these 30 days, so the whole team always knows the current status of work.
Software Testing · Unit 2
15

## Slide 17
CEREMONIES · 5 & 6
Sprint Review & Retrospective Meetings
e) Sprint Review Meeting
Participants: Client, SHs, PO, SM & ST
2 hours
Purpose: sprint demo to the client, to collect feedback on the working software built in the sprint.
f) Sprint Retrospective Meeting
Participants: Scrum Master & ST
2 hours
Purpose: to solve team-level changes and issues, and to make the Scrum Team ready for the next sprint.
Outward-Facing vs. Inward-Facing
Sprint Review looks outward — the client sees the sprint and reacts to it. Sprint Retrospective looks inward — only the team reflects on how it worked together, with no client or PO in the room.
Software Testing · Unit 2
16

## Slide 18
CEREMONIES · 7
Product Backlog Refinement Meeting
g) Product Backlog Refinement Meeting
Participants: Client, PO, SHs, SM & ST
2 hours
Purpose: to perform changes / updates to the user stories inside the Product Backlog (PBL) — keeping the backlog current before the next Sprint Planning Meeting selects from it.
Where this meeting sits in the cycle
The PBL Refinement meeting is the loop-back point of the whole Scrum process — it takes feedback and changes gathered after the Sprint Review & Retrospective, and folds them back into the Product Backlog. From here, the cycle restarts at the next Sprint Planning Meeting, for as many sprints as the project or product needs.
Software Testing · Unit 2
17

## Slide 19
QUICK REVISION
Ceremonies at a Glance
Meeting
Participants
Time-box
Purpose
Kick-off Meeting
CEO, Client, SHs
No time-box
Select the PO
PBL Grooming
PO, Client, SHs
No time-box
Gather all requirements as user stories
Sprint Planning (SPM)
PO, SHs, SM, ST
2–3 hours
Select some user stories for the sprint
Daily Scrum
PO, SM, ST, SHs
15 minutes
Know problems — not to solve them
Sprint Review
Client, SHs, PO, SM, ST
2 hours
Sprint demo to client for feedback
Sprint Retrospective
SM & ST
2 hours
Solve team-level issues; prep next sprint
PBL Refinement
Client, PO, SHs, SM, ST
2 hours
Update user stories in the PBL
Software Testing · Unit 2
18

## Slide 20
ARTIFACTS
Documents & Deliverables in Agile
Artifacts = the “Documents” component of Scrum — every artifact belongs to a specific role
Product Owner
• Product Backlog — PBL (all user stories)
• Sprint Backlog — SBL (some user stories)
Scrum Team (Developers)
• HLD & LLDs
• Code (programs), Unit test cases
• Integration programs, Integration test cases
Scrum Team (Testers)
• Sprint test scenarios, Test cases
• Automation test scripts
• Defect reports & test logs
Scrum Master
• Sprint Burndown chart
• Traceability Matrix
Software Testing · Unit 2
19

## Slide 21
ARTIFACTS · A
Product Backlog (PBL) — User Story Format
PO can prepare all requirements as user stories, having every field below
ID
As a
I would like to
So that
Acceptance Criteria
US-1
Existing (existing) registered user
Launch site; enter user-id (alphanumeric, 4–16 chars); enter password (alphabet, 4–8 chars); click sign-in button
Next page displays for valid user-id & password; error message displays for invalid user-id & password
Login is user-friendly; login using any browser on any computer / mobile; 1000 users can use at a time
Requirements = the “As a / I would like to / so that” columns — what the user needs and why. Expectations = the “Acceptance Criteria” column — the measurable conditions that confirm the story is done.
Software Testing · Unit 2
20

## Slide 22
ARTIFACTS · B
Sprint Backlog (SBL) & T-Shirt Sizing
b) Sprint Backlog
• PO can select some user stories from all user stories (Uss)
• PO can take suggestions from SM, SHs & ST in the selection process
• PO decides based on size (T-shirt terminology) of Uss, importance of Uss, and complexity in Uss
PBL → some Uss selected in SPM → Sprint Backlog (SBL) → developed & tested in 30 days
Example: T-Shirt Sizing
S
login
S
logout
M
Balance enquiry
M
mini statement
XL
Money transfer
XXL
loans
L
cheque deposit
Sprint 1 Backlog (30 days): login, logout, Balance enquiry selected — chosen based on size, importance & complexity in development.
Software Testing · Unit 2
21

## Slide 23
ARTIFACTS · C
Sprint Burndown Chart
c) Sprint
Burndown Chart
SM can prepare this during the 30-day sprint process, to know the status of work.
Total working hours 10 × 30 × 8 = 2400 members × sprint duration × hours/day
Working hours in pending vs. Time
Chart: Time (1st day → 30th day)
| Day 1 | Day 5 | Day 10 | Day 15 | Day 20 | Day 25 | Day 30
Pending working hours | 2400 | 2050 | 1700 | 1250 | 850 | 400 | 0
Software Testing · Unit 2
22

## Slide 24
ARTIFACTS · D
Traceability Matrix
SM can prepare this after the 30-day sprint process, to give a testing summary
US
Test Cases
Passed / Failed
Defect ID
Closed / Deferred
Comments
login
TC1
Passed
—
—
—
TC2
Passed
—
—
—
TC3
Passed
—
—
—
TC4
Passed
—
—
—
TC5
Failed
DR1
Closed
—
NOTE 1: Whenever a project / product is big, we are able to follow a multi-Scrum process — see next slide.
Software Testing · Unit 2
23

## Slide 25
NOTE 1
Multi-Scrum Process for Big Projects
Whenever a project / product is big, we are able to follow a multi-Scrum process
Project
Coordination: Master PO, Chief SM
Sub-Project 1
PO · SM · ST
Sub-Project 2
PO · SM · ST
Sub-Project 3
PO · SM · ST
Sub-Project 4
PO · SM · ST
Integration of Sprint Releases
Software Testing · Unit 2
24

## Slide 26
NOTE 2
ScrumStudy Certification — How to Register
1
Launch the site
Open https://www.scrumstudy.com/
2
Registration
Create your account on the platform
3
Login
Sign in with your registered credentials
4
Select language
Choose your preferred exam language
5
ScrumStudy Fundamentals exam
Attempt the fundamentals certification exam
Software Testing · Unit 2
25

## Slide 27
Good Luck With Your Tests!
Remember: Roles = who is involved · Ceremonies = the meetings · Artifacts = the documents
Agile Scrum Notes · Unit 2 · Software Testing